| A | INCIDENT INFO/ INCIDENT NOTIFICATION WITHIN 12 HOURS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Title |  |  |  |  | Location |  |  |  | Date |  |  |  | Type of Incident (FAI/MTI/LTI/PD/ENV/NM/PB) |  |  |  |  |  | Class |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| B | ACHIEVEMENT OF LEADING INDICATOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Department / Contractors |  | Daily |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Oxycutting Inspection |  | OK KAN |  |  | TAKE ON 8 | Spot Check Vehicle |  |  | FE inspection | Work Permit Verification |  |  | Power Tools Inspection |  | Work Permit Compliance Inspection |  |  |
| 1 | HSE |  | 4 |  | 9 |  |  | 51 | 5 |  |  | 8 | 69 |  |  | 5 |  | 2 |  |  |
| C | HAZARD REPORT STATUS (KEEP REPORTED WHEN ITS STATUS IS STILL OPEN) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No | Hazard Date | Reported By -> Hazard Desc -> Action to do -> Location |  | Category |  |  | Picture |  |  |  |  |  |  |  |  |  | Resp Dept - Person |  | Status |  |
|  |  |  |  |  |  |  | Open |  |  |  | Closed |  |  |  | Due Date |  |  |  |  |  |
| 1 | 15 Mei 2024 | Reported by : Munir (HSE) Hazard Desc: Koordinasi dengan PIC utk mereposisi sebagian pipa HDPE yg menghalangi akses Action To Do: merapikan kabel pipa tersebut Location : MCC 5416 |  | Housekeeping |  |  |  |  |  |  |  |  |  |  | 17 Mei 2024 |  | Piping |  | Open |  |
| 2 | 30 Mei 2024 | Reported by : Munir (HSE) Hazard Desc: Serpihan-serpihan sampah kecil berserakan di pinggir akses utama Action To Do: Perlu housekeeping Location : 4313 Main Access |  | Housekeeping |  |  |  |  |  |  |  |  |  |  | 13 Juni 2024 |  | AGI, Mechanical, Piping |  | Open |  |
| 3 | 30 Mei 2024 | Reported by : Munir (HSE) Hazard Desc: Material tower crane menghalangi akses pintu keluar Action To Do: Perlu digeser menjauh dari akses Location : 4302 |  | Material Storage |  |  |  |  |  |  | No Pict |  |  |  | 13 Juni 2024 |  | Risca |  | Closed |  |
| 5 | 30 Mei 2024 | Reported by : Munir (HSE) Hazard Desc: Struktur scaffolding tanpa tagging Action To Do: Perlu diinspeksi dan diberi tagging Location : 4303 Selatan |  | Scaffolding |  |  |  |  |  |  |  |  |  |  | 13 Juni 2024 |  | Risca |  | Open |  |
| 6 | 30 Mei 2024 | Reported by : Munir (HSE) Hazard Desc: Struktur scaffolding tanpa tagging Action To Do: Perlu diinspeksi dan diberi tagging Location : 4303 Selatan |  | Scaffolding |  |  |  |  |  |  |  |  |  |  | 13 Juni 2024 |  | Risca |  | Open |  |
| 7 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Struktur scaffolding belum update inspeksi Action To Do: Perlu diinspeksi Location : 4306 |  | Scaffolding |  |  |  |  |  |  |  |  |  |  | 1 Juni 2024 |  | Risca |  | Closed |  |
| 8 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Rak oxy-acetyl menghalangi akses Action To Do: Perlu direposisi Location : 4307 |  | Material Storage |  |  |  |  |  |  |  |  |  |  | 1 Juni 2024 |  | AGI |  | Closed |  |
| 9 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Struktur scaffolding belum update inspeksi Action To Do: Perlu diinspeksi Location : 4306 |  | Scaffolding |  |  |  |  |  |  |  |  |  |  | 1 Juni 2024 |  | Risca |  | Closed |  |
| 10 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Scrap berhamburan Action To Do: Perlu housekeeping Location : 4307 |  | Housekeeping |  |  |  |  |  |  |  |  |  |  | 1 Juni 2024 |  | Piping |  | Closed |  |
| 11 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Scrap berhamburan Action To Do: Perlu housekeeping Location : 4306 Blower |  | Housekeeping |  |  |  |  |  |  |  |  |  |  | 1 Juni 2024 |  | Mechanical |  | Closed |  |
| 12 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Area kerja berantakan Action To Do: Perlu housekeeping Location : 4301 |  | Housekeeping |  |  |  |  |  |  |  |  |  |  | 15 Juni 2024 |  | AGI |  | Open |  |
| 13 | 1 Juni 2024 | Reported by : Munir (HSE) Hazard Desc: Material menghalangi akses Action To Do: Perlu diangkut atau reposisi Location : 4302 |  | Material Storage |  |  |  |  |  |  |  |  |  |  | 15 Juni 2024 |  | Risca |  | Open |  |

| D | TAHAN REPORT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No | TAHAN Date | Reported By - Dept | Detail TAHAN | Immediate Action Taken | TAHAN Category |

| E | OBJECTIVE INSPECTION – HSE Patrol |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No | Location | Administration (PTW, JSEA) | Method/ Procedur | Control in Place | Tools/ PPE | Environment | Supervisor Name |
| 1 | 4303 -Install cover tray -Pulling cable -Install Support, Lighting -Install field Instrument -Install pipe support -Setting fan blower -Install & fabrikasi shelter motor fan | OK | OK | OK | OK | OK | -Budi (BMS) -Pitoyo (AGI) -Iyes (Civil Building) -Syamsudin (Mechanical) -Nasrudin (Mechanical) |
| 2 | 4305 -Install Carbon Pipe -Install instrument -Pulling cable & Dressing -Install cover tray -Install bridge penyebrangan -Install kick plate -Install Fence Guard for Ball Gear Kiln | OK | OK | OK | OK | OK | -Budi (BMS) -M. Dani (AGI) -Arif (Mechanical Welder) -Syamsuddin (Mechanical) -Andi Hamka (Mechanical) |
| 3 | 4313 -Install Downpipe -Install pipe support -Install Valve & killing punchlist -Pemotongan clading/bondex setting chamber | OK | OK | OK | OK | OK | -Edward (Plumbing) -Basri (AGI) -Syamsuddin (Mechanical) -Iyes (Civil Building) |
| 4 | Piperack 0168 -Insulasi pipa -Install scaffolding | OK | OK | OK | OK | OK | -Carwidi (Sartco) -Nur Wahyudi (Agi) |
|  | 5412 -Terminasi & Glanding Cable | OK | OK | OK | OK | OK | -Dede (BMS) |
| 5 | 4307 -Fabrikasi FRP & Instalation -Install HDPE Pipe & support -Install instrument support & conduit & lighting -Setting OHC | OK | OK | OK | OK | OK | -Sopian (AGI) - Sowasis (AGI) - Budi (BMS) - Syamsuddin (Mechanical) |
| 6 | 4314 & 4524 -Fabrikasi & Install Pipa -Install support & cable ladder -Pengecatan Megafoxy Calcine Bin | OK | OK | OK | OK | OK | -Erivin (Piping) -Suratno (BMS) -Syamsuddin (Mechanical) |
| 7 | 4306/4402 -Pulling Cable -Install Cable ladder -Install Field Instrument -Instal support & conduit & Bus Bar -Install support & lighting -Allignment beam hoist crane -Install kickplate & handrail -Install, Fabrikasi & Laminasi FRP Pipe -Install Spool Pipe & Accessories HDPE -Install support pipe carbon -Plester & Acian dinding | OK | OK | OK | OK | OK | -Suratno (BMS) -Syamsuddin (Mechanical) -Jendris (Piping) -Awan (Piping) -Erwin (Mechanical) -Agus Malik (Piping) -Sopian (AGI) -Darmawanm (Civil Building) |
| 8 | All Chloride (Mobile) -Install scaffolding -Painting -Instal Grounding -Tightening Bolt | OK | OK | OK | OK | OK | -Aspian (Risca) -Nur Wahyudi (Agi scaffolding) -Budi (BMS) -Rudi (QAQC) |

| F | HSE DAILY PROGRAM & ACTIVITY |  |
| --- | --- | --- |
| No | Picture | Description |
| 1 |  | HSE Program; :; Power Tools Inspection. Location; :; Chloride. PIC Report By; : :; Hartono. Issue; :. Recommendation/Action; :. |
| 2 |  | HSE Program; :; Oxy Cutting Inspection. Location; :; Chloride. PIC Report By; : :; Guntur. Issue; :. Recommendation/Action; :. |
| 3 |  | HSE Program; :; Toolbox Meeting. Location; :; Chloride. PIC Report By; : :; Hartono. Issue; :. Recommendation/Action; :. |
|  |  | HSE Program; :; Spot Check Vehicle. Location; :; Chloride. PIC Report By; : :; Guntur. Issue; :. Recommendation/Action; :. |
|  |  | HSE Program; :; Fire Extinguisher Inspection. Location; :; Chloride. PIC Report By; : :; Guntur/Hartono. Issue; :. Recommendation/Action; :. |

| G | CORRECTIVE ACTION MONITORING (INCIDENT, INSPECTION, AND ETC) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Finding Description | Source | Corrective action taken |  | Due date |  | PIC | Status |
| 1 |  |  |  |  |  |  |  |  |
| H | OUTSTANDING INCIDENT COMMENT/ PRELIMINARY |  |  |  |  |  |  |  |
| No | Incident tittle | Incident No |  | Incident Type |  | M-Safe Status |  |  |
| 1 | A Sledgehammer fell from height and hit a civil crew's back | INC-231124009 |  | SPI Pot. class 2 |  | Waiting for MTI OHS MANAGER approval |  |  |
| 2 | Telehandler Manitou TH001’s Tire post 4 Punctured by metal scrap | INC-240512005 |  | Class 3 |  | Waiting for PROJECT MANAGER MMS approval |  |  |
| 3 | A Bucket of Paint Got Ignited by Grinding Spark | INC-240512006 |  | Class 3 |  | Waiting for PROJECT MANAGER MMS approval |  |  |
| 4 | Scaffolding clamp fell from at height when doing housekeeping | INC-240523011 |  | Class 3 |  | Waiting for PROJECT MANAGER MMS approval |  |  |
| 5 | Right-Chest Hit By Sledge Hammer while Tightening Bolt | INC-240531017 |  | Class 3 |  | Waiting for CONTRACTOR Approval |  |  |
| 6 | Tail-Light Cover Hit By IBC Tank Frame When Being Repositioned On The Tub of LV 034 MTI | INC-240601001 |  | Class 3 |  | Incident Preliminary Waiting For DEPARTMENT MANAGER Approval |  |  |

| I | HIGH RISK ACTIVITY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Description | Permit Number | Area | Total CRM Conduct | CRM By | SPV Responsible |
| 1 | Terminasi Panel & Drawer | - 63/VI/CONT/2024 EV | 4306 MCC |  |  | BMS. Spv : Dede |
| J | Area of Concern (AOC) |  |  |  |  |  |
| 1 | Implemented no barricade, no WAH (included safety sign and watcher) |  |  |  |  |  |
| 2 | PPE Policy; it is necessary to emphasize the obligation to use PPE, bcoz it’s often found some workers not wear PPE such as safety glasses, handglove and full body harness |  |  |  |  |  |
| 3 | Working at Height; It is necessary to ensure that all controls are implemented correctly and well (fall protection system) |  |  |  |  |  |
| 4 | Lifting : It is important to ensure that all controls are implemented correctly and well, such as pre-lift and or Lifting Study (involved safety Team). |  |  |  |  |  |
| 5 | Welding work above height : Welding work above the height must provide a work permit, fire extinguisher, fire blanket, fire watcher and barricade area |  |  |  |  |  |
| 6 | No Housekeping – No Permit |  |  |  |  |  |
| 7 | Falling object prevention: Tools/material bucket must provided and secured on the structure |  |  |  |  |  |

| K | HSE Personnel Status |  |  |  |
| --- | --- | --- | --- | --- |
| No | Name | Position | Area | Signature |
| 1 | Munir Muchtar | Superintendent | Chloride Plant |  |
| 2 | Andrian Silvany | Supervisor | Chloride Plant | Field Break |
| 3 | Donny Aditya | Supervisor | Commissioning |  |
| 4 | Hartono | Officer | Chloride Plant |  |
| 5 | Maldi Prasetyo | Officer | Chloride Plant |  |
| 6 | Kaleb Kurniawan | Safety Man | Chloride Plant (MTI) |  |
| 7 | Moh. Guntur | Safety Man | Chloride Plant |  |

Reported by,										Reviewed by,

(Maldi Prasetyo)										(Munir Muchtar)